Signal Matrix Platform

Phase 5 Specification

Schwab API Integration + Cloud Deployment

Version 1.0  |  March 2026  |  Confidential

# 1. Overview

Phase 5 delivers two major capabilities: cloud deployment of Signal Matrix to signal.suttonmc.com via Fly.io, and integration of the Charles Schwab Trader API as the primary data source replacing Yahoo Finance. The Schwab API provides real options IV data, accurate EOD quotes, and true exchange volume — replacing the proxy-based approximations used through Phase 4.

## 1.1 Phase 5 Scope

| Task | Deliverable | Status |
| --- | --- | --- |
| 5.1 | Supabase setup + SQLAlchemy migration (SQLite -> Postgres) | Pending |
| 5.2 | Fly.io deployment — Docker, secrets, signal.suttonmc.com DNS | Pending |
| 5.3 | Schwab OAuth — token exchange, storage, proactive auto-refresh | Pending |
| 5.4 | Schwab quote polling — replaces Yahoo Finance EOD fetch | Pending |
| 5.5 | IV Percentile — options chain fetch, iv_history table, replaces Rel IV proxy | Pending |
| 5.6 | OBV source swap — volume_history_json from Schwab volume history | Pending |

## 1.2 Decisions Locked

| Decision | Choice |
| --- | --- |
| Data fetch strategy | Polling (REST, scheduled) — not WebSocket streaming |
| Database | Supabase (managed Postgres) — replaces SQLite entirely |
| IV fetch scope | All options-eligible tickers (~47) — skip VIX, $DJI, SPX, NDX |
| Token refresh | Proactive — background task every 25 minutes |
| IV fallback | Yahoo Finance Rel IV proxy when Schwab options chain fails |
| Account positions | Dropped from Phase 5 — add in Phase 6 or later |
| Schwab callback URL | https://signal.suttonmc.com/api/auth/schwab/callback |
| Schwab Python library | schwab-py (pip install schwab-py) — do not write raw HTTP calls |
| Fly.io app structure | Two separate apps: signal-matrix-api and signal-matrix-web |
| Yahoo Finance | Permanent silent fallback — never removed |

## 1.3 Infrastructure Summary

| Component | Service | Cost |
| --- | --- | --- |
| Database | Supabase (managed Postgres, US East) | $0/month |
| App hosting — API | Fly.io signal-matrix-api (512MB RAM, shared-cpu-1x) | ~$3/month |
| App hosting — Web | Fly.io signal-matrix-web (256MB RAM, shared-cpu-1x) | ~$2/month |
| DNS + SSL | Cloudflare (existing, proxy enabled) | $0/month |
| Schwab API | Trader API Individual — Production approved | $0/month |
| Total |  | ~$5/month |

# 2. Task 5.1 — Supabase / Postgres Migration

## 2.1 Overview

SQLite is replaced by Supabase (managed Postgres) as the production database. All existing SQLAlchemy models remain structurally identical — only the connection driver and string change. Two new tables are added in Phase 5: schwab_tokens and iv_history.

SQLite file is retained locally as a backup and continues to be used for local development. Do not delete signal_matrix.db until Supabase has been running stably in production for at least two weeks.

## 2.2 New Dependencies

| Package | Purpose |
| --- | --- |
| asyncpg | Async Postgres driver — replaces aiosqlite |
| alembic | Database migration tool — generates and runs schema migration scripts |
| schwab-py | Official Python wrapper for Schwab Trader API (pip install schwab-py) |
| cryptography | Fernet symmetric encryption for token storage at rest |

## 2.3 Connection Strings

Two connection strings are required. Both are saved in .env locally and as Fly.io secrets in production.

Direct connection (Alembic migrations only — never used by the running app):

SUPABASE_CONNECTION_STRING=postgresql+asyncpg://postgres:[PASSWORD]@db.wxqioudsteiwaazrgbao.supabase.co:5432/postgres?ssl=require

Transaction pooler (app runtime — Fly.io and local dev against Supabase):

SUPABASE_POOLED_CONNECTION_STRING=postgresql+asyncpg://postgres.wxqioudsteiwaazrgbao:[PASSWORD]@aws-0-us-east-1.pooler.supabase.com:6543/postgres?ssl=require

backend/database.py reads SUPABASE_POOLED_CONNECTION_STRING at runtime. SUPABASE_CONNECTION_STRING is only used by Alembic CLI commands.

## 2.4 Migration Strategy

- Run alembic init alembic to initialize migration tooling in backend/

- Configure alembic.ini to use SUPABASE_CONNECTION_STRING (direct, not pooled)

- Run alembic revision --autogenerate -m 'initial schema' to generate migration from existing models

- Review generated migration script before applying

- Run alembic upgrade head against Supabase to create all tables

- Verify all tables exist in Supabase dashboard before proceeding to Task 5.2

## 2.5 Full Table Inventory — Supabase

| Table | Phase | Notes |
| --- | --- | --- |
| price_cache | 2 | Migrated from SQLite. Add data_source column (Phase 5). |
| signal_hurst | 3 | Migrated from SQLite. No changes. |
| signal_pivots | 3 | Migrated from SQLite. No changes. |
| signal_output | 3 | Migrated from SQLite. No changes. |
| signal_history | 4 | Migrated from SQLite. No changes. |
| scheduler_log | 4 | Migrated from SQLite. No changes. |
| tickers | 4 | Migrated from SQLite. No changes. |
| schwab_tokens | 5 NEW | New in Phase 5. Stores encrypted OAuth tokens. |
| iv_history | 5 NEW | New in Phase 5. Rolling 52-week daily IV per ticker. |

## 2.6 New Table: schwab_tokens

id                INTEGER PRIMARY KEY

access_token      TEXT NOT NULL        -- Fernet encrypted

refresh_token     TEXT NOT NULL        -- Fernet encrypted

expires_at        TEXT                 -- ISO timestamp ET

created_at        TEXT                 -- UTC timestamp

updated_at        TEXT                 -- UTC timestamp

Encryption key stored as Fly.io secret: SCHWAB_TOKEN_ENCRYPTION_KEY

Generate once: python -c "from cryptography.fernet import Fernet; print(Fernet.generate_key().decode())"

Tokens are encrypted before write, decrypted after read. Transparent to all callers.

## 2.7 New Table: iv_history

id                INTEGER PRIMARY KEY AUTOINCREMENT

ticker            TEXT NOT NULL

iv_date           TEXT NOT NULL        -- ET date YYYY-MM-DD

implied_vol       REAL NOT NULL        -- raw IV from Schwab (e.g. 0.187 = 18.7%)

created_at        TEXT                 -- UTC timestamp

UNIQUE(ticker, iv_date)

INDEX: (ticker, iv_date)

## 2.8 price_cache Schema Addition

One new column added to price_cache for data source tracking:

data_source       TEXT DEFAULT 'yahoo'  -- 'schwab' | 'yahoo' | 'yahoo_fallback'

# 3. Task 5.2 — Fly.io Deployment

## 3.1 Overview

Two separate Fly.io apps are deployed: signal-matrix-api (FastAPI backend) and signal-matrix-web (React frontend). Both are deployed from existing Dockerfiles with no changes to local docker-compose.yml, which remains the local development configuration.

## 3.2 App Configuration

signal-matrix-api (fly.api.toml)

app = 'signal-matrix-api'

primary_region = 'iad'  # US East — consistent with ET timezone + Supabase region

[build]

dockerfile = 'backend/Dockerfile'

[http_service]

internal_port = 8000

force_https = true

auto_stop_machines = false  # Keep running for scheduler

auto_start_machines = true

[[vm]]

memory = '512mb'

cpu_kind = 'shared'

cpus = 1

signal-matrix-web (fly.web.toml)

app = 'signal-matrix-web'

primary_region = 'iad'

[build]

dockerfile = 'Dockerfile'

[http_service]

internal_port = 3000

force_https = true

[[vm]]

memory = '256mb'

cpu_kind = 'shared'

cpus = 1

CRITICAL: auto_stop_machines = false on the API app. The APScheduler EOD job must keep running — if Fly.io stops the machine to save resources the 4:15 PM ET scheduler will not fire.

## 3.3 Fly.io Secrets

Set all secrets via Fly CLI before first deploy. These replace .env in production.

API app secrets:

fly secrets set SUPABASE_POOLED_CONNECTION_STRING=... --app signal-matrix-api

fly secrets set SCHWAB_CLIENT_ID=... --app signal-matrix-api

fly secrets set SCHWAB_CLIENT_SECRET=... --app signal-matrix-api

fly secrets set SCHWAB_CALLBACK_URL=https://signal.suttonmc.com/api/auth/schwab/callback --app signal-matrix-api

fly secrets set SCHWAB_TOKEN_ENCRYPTION_KEY=... --app signal-matrix-api

Web app secrets:

fly secrets set REACT_APP_ADMIN_PASSWORD=... --app signal-matrix-web

fly secrets set REACT_APP_API_URL=https://api.signal.suttonmc.com --app signal-matrix-web

## 3.4 Cloudflare DNS Records

Add two CNAME records in Cloudflare dashboard after Fly.io apps are created. Proxy must be ON (orange cloud) for SSL termination.

| Type | Name | Target | Proxy |
| --- | --- | --- | --- |
| CNAME | signal | signal-matrix-web.fly.dev | ON (orange cloud) |
| CNAME | api.signal | signal-matrix-api.fly.dev | ON (orange cloud) |

## 3.5 Deploy Commands

# First deploy (from project root)

fly deploy --config fly.api.toml --app signal-matrix-api

fly deploy --config fly.web.toml --app signal-matrix-web

# Subsequent deploys

fly deploy --config fly.api.toml

fly deploy --config fly.web.toml

## 3.6 REACT_APP_API_URL Update

App.js currently calls localhost:8000 for all API requests. This must be environment-variable driven before Fly.io deploy. Update all fetch calls to use process.env.REACT_APP_API_URL as the base URL.

const API_BASE = process.env.REACT_APP_API_URL || 'http://localhost:8000';

Local .env: REACT_APP_API_URL=http://localhost:8000 (unchanged for local dev)

Fly.io secret: REACT_APP_API_URL=https://api.signal.suttonmc.com

# 4. Task 5.3 — Schwab OAuth Flow

## 4.1 Overview

schwab-py handles the OAuth 2.0 three-legged flow, token exchange, and token file management. FastAPI wraps schwab-py to expose the auth flow via HTTP endpoints and store tokens encrypted in Supabase. A proactive background refresh task keeps the access token fresh.

## 4.2 New Files

| File | Purpose |
| --- | --- |
| backend/models/schwab_tokens.py | SQLAlchemy model for schwab_tokens table |
| backend/services/schwab_client.py | schwab-py client init, token load/save, encryption |
| backend/routers/auth.py | OAuth endpoints: login, callback, status, logout |

## 4.3 OAuth Flow

- User visits signal.suttonmc.com, sees red SCHWAB indicator in header

- User clicks indicator → navigates to GET /api/auth/schwab/login

- FastAPI redirects browser to Schwab authorization URL via schwab-py

- User logs in with Schwab brokerage credentials on Schwab's site

- Schwab redirects to https://signal.suttonmc.com/api/auth/schwab/callback?code=XXXX

- FastAPI receives code, schwab-py exchanges for access + refresh tokens

- Tokens encrypted with Fernet and stored in schwab_tokens table in Supabase

- SCHWAB indicator turns green — app is authenticated

This flow only needs to happen once. The proactive refresh task handles all subsequent token renewal automatically.

## 4.4 FastAPI Endpoints

| Endpoint | Behavior |
| --- | --- |
| GET /api/auth/schwab/login | Redirects browser to Schwab OAuth authorization URL |
| GET /api/auth/schwab/callback | Receives auth code, exchanges for tokens, stores encrypted in Supabase |
| GET /api/auth/schwab/status | Returns connected/disconnected + token age in seconds |
| DELETE /api/auth/schwab/logout | Clears tokens from Supabase — requires re-authentication |

## 4.5 Proactive Token Refresh

Access tokens expire after ~30 minutes. A background task in FastAPI lifespan fires every 25 minutes to refresh proactively — ensuring the 4:00 PM ET data fetch never encounters an expired token mid-run.

# In main.py lifespan context manager (alongside existing APScheduler)

scheduler.add_job(refresh_schwab_token, 'interval', minutes=25)

Refresh logic in schwab_client.py:

- Load tokens from Supabase, decrypt

- Call schwab-py refresh — returns new access token + new refresh token (rolling window)

- Encrypt and write updated tokens back to Supabase

- On refresh failure: mark token as expired, log error, SCHWAB indicator turns red

- Fallback: all Schwab data calls fall back to Yahoo Finance automatically

## 4.6 Token Expiry Edge Case

If the app is down for more than 7 days (e.g., Fly.io maintenance + extended downtime), the refresh token expires and cannot be renewed automatically. Recovery:

- SCHWAB indicator turns red on next page load

- All data falls back to Yahoo Finance automatically — dashboard remains functional

- User clicks red SCHWAB indicator to re-authenticate

- OAuth flow runs once — normal operation resumes

## 4.7 Dashboard — SCHWAB Header Indicator

Small status dot added to dashboard header alongside existing SCHED and VIX indicators:

| State | Display | Condition |
| --- | --- | --- |
| Connected | ● SCHWAB (green) | Token valid, last refresh < 25 min ago |
| Aging | ● SCHWAB (amber) | Token valid but refresh token > 6 days old |
| Disconnected | ✕ SCHWAB (red, clickable) | Token expired or missing — click to re-auth |

# 5. Task 5.4 — Schwab Quote Polling

## 5.1 Overview

schwab-py replaces Yahoo Finance as the primary EOD data source. The EOD scheduler gains a new step at 4:00 PM ET for Schwab data fetch, 15 minutes before the existing signal calculation at 4:15 PM ET. Yahoo Finance remains as a silent fallback — it is never removed.

## 5.2 New File

backend/services/schwab_market_data.py

Contains all Schwab data fetch logic using schwab-py. Yahoo Finance functions in yahoo_finance.py remain untouched — called only as fallback.

## 5.3 Updated EOD Scheduler Flow

4:00 PM ET — schwab_fetch_all()

schwab_fetch_quotes()          1 request, all 51 tickers

schwab_fetch_history()         51 requests, ~26 seconds with 0.5s delay

writes to price_cache          data_source = 'schwab'

on SchwabTokenExpiredError:

yahoo_fetch()              data_source = 'yahoo_fallback'

on SchwabAPIError:

yahoo_fetch()              data_source = 'yahoo_fallback'

4:15 PM ET — calculate_signals()   unchanged — reads from price_cache

## 5.4 Schwab API Endpoints Used

| Endpoint | Data | Calls per EOD |
| --- | --- | --- |
| marketdata/v1/quotes | Last price, volume for all tickers | 1 (batch) |
| marketdata/v1/pricehistory | Daily OHLCV — 60 days per ticker | 51 (one per ticker) |

## 5.5 Rate Limit Safety

- Schwab limit: 120 requests per minute

- Total EOD requests: 52 (1 batch quote + 51 history calls)

- 0.5 second delay between history calls — completes in ~26 seconds

- Well under 120/min limit — no throttling risk

## 5.6 price_cache Fields Populated by Schwab

| Field | Schwab Source | Notes |
| --- | --- | --- |
| close | lastPrice | From quotes endpoint |
| volume | totalVolume | From quotes endpoint |
| history_json | candles[].close | 60-day series from pricehistory |
| volume_history_json | candles[].volume | 60-day series — OBV input (Task 5.6) |
| rel_iv | See Task 5.5 | Populated by schwab_options.py |
| data_source | 'schwab' | 'yahoo_fallback' if Schwab fails |

## 5.7 Dashboard — Data Source Indicator

The existing timestamp in the dashboard header gains a source tag:

Schwab active:   EOD · 03/24/26 16:00  ● SCHWAB  ● SCHED  ● VIX 17.4

Yahoo fallback:  EOD · 03/24/26 16:00  ◐ SCHWAB  ● SCHED  ● VIX 17.4

The half-filled circle on SCHWAB indicates data came from Yahoo fallback. Hover tooltip explains the reason (token expired, API error, etc.).

# 6. Task 5.5 — IV Percentile

## 6.1 Overview

Real implied volatility from Schwab options chains replaces the Yahoo Finance realized volatility proxy. IV Percentile is computed as the rank of today's IV within the rolling 252-trading-day history stored in iv_history. Yahoo Rel IV proxy remains as fallback when Schwab is unavailable.

## 6.2 New File

backend/services/schwab_options.py

Fetches ATM implied volatility from Schwab options chains for each IV-eligible ticker. Writes daily IV to iv_history and computes IV Percentile for price_cache.rel_iv.

## 6.3 IV-Eligible Tickers

All Tier 1 tickers with standard options chains (~47). Excluded:

| Ticker | Reason for Exclusion |
| --- | --- |
| VIX | Volatility index — options exist but not tradeable in standard way |
| $DJI | Dow Jones index — no standard options chain |
| SPX | Index options (different chain structure from SPY) |
| NDX | Index options (different chain structure from QQQ) |

## 6.4 Schwab API Endpoint

GET /marketdata/v1/chains

symbol=SPY

contractType=ALL

includeUnderlyingQuote=false

strikeCount=1          # ATM only — minimize response size

expMonth=ALL

Extract: response['volatility'] — the ATM implied volatility for the front-month contract. This is the single number written to iv_history.implied_vol per ticker per day.

## 6.5 IV Percentile Calculation

# For each IV-eligible ticker at EOD:

today_iv = schwab_options_chain(ticker)['volatility']

# Fetch last 252 trading days from iv_history

history = db.query(IVHistory)

.filter(IVHistory.ticker == ticker)

.order_by(IVHistory.iv_date.desc())

.limit(252).all()

# Rank today's IV within history (0-100)

from scipy.stats import percentileofscore

iv_values = [row.implied_vol for row in history]

iv_percentile = percentileofscore(iv_values, today_iv, kind='rank')

# Write to price_cache

cache_row.rel_iv = iv_percentile

cache_row.iv_source = 'schwab'

## 6.6 Bootstrap Period

On day one, iv_history is empty. IV Percentile becomes more meaningful as history accumulates. Cold start approach: use Yahoo Finance Rel IV proxy tagged as 'proxy' until sufficient Schwab IV history exists.

| History Available | IV Source | Accuracy |
| --- | --- | --- |
| 0-20 days | Yahoo proxy (fallback) | Approximate — realized vol proxy |
| 21-63 days | Schwab IV (partial history) | Directionally correct |
| 64-252 days | Schwab IV (growing history) | Increasingly accurate |
| 252+ days | Schwab IV (full 52-week) | Full accuracy — true IV Percentile |

## 6.7 EOD Flow Addition

4:00 PM ET

schwab_fetch_quotes()          existing — quotes + price history

schwab_fetch_iv()              NEW — 47 options chain calls

~0.5s delay between calls  ~24 seconds total

writes iv_history row per ticker

computes iv_percentile

writes price_cache.rel_iv + iv_source

Rate limit check:

52 (price) + 47 (IV) = 99 requests total

120 requests/minute limit — safe with 0.5s delays

## 6.8 Dashboard Label Update

Minor label update in popup only — main table column header unchanged:

| Location | Before (Phase 4) | After (Phase 5) |
| --- | --- | --- |
| Main table header | Rel IV% | IV% (no change to column) |
| Popup field label | Rel IV% | IV% — schwab or IV% — proxy |

# 7. Task 5.6 — OBV Source Swap

## 7.1 Overview

The OBV pivot engine in conviction_engine.py reads volume_history_json from price_cache. This field is populated by yahoo_finance.py today and will be populated by schwab_market_data.py in Phase 5. The OBV engine itself requires zero changes — it is source-agnostic by design.

## 7.2 Change Required

In yahoo_finance.py, the PHASE 5 TODO comment marks the exact swap point:

# PHASE 5 TODO: Replace this block with Schwab volume history

# volume_history_json is populated here from hist['Volume']

# After swap: schwab_market_data.py populates this field instead

# conviction_engine.py OBV engine reads volume_history_json regardless of source

After swap: schwab_market_data.py populates volume_history_json from candles[].volume in the Schwab pricehistory response. Same JSON array format, same date alignment as history_json. The yahoo_finance.py block is commented out (not deleted) as reference.

## 7.3 Volume Quality Improvement

Schwab pricehistory returns true exchange volume — the same number visible on ThinkorSwim. Yahoo Finance volume can differ due to after-hours and pre-market aggregation methodology. Schwab volume is cleaner input for OBV pivot detection.

## 7.4 Phase 5 OBV Upgrade — Volume Surge (Future)

Deferred to Phase 6 but noted here for continuity. When Schwab streaming is live:

- Swap volume_history_json source from Schwab REST to Schwab streaming

- Add volume surge icon to dashboard row (150%+ of 20-day avg)

- Real-time intraday volume makes OBV signal more current and accurate

# 8. Environment Variables & Secrets Reference

## 8.1 Local .env File (Complete — Phase 5)

# Existing (unchanged)

REACT_APP_ADMIN_PASSWORD=...

REACT_APP_API_URL=http://localhost:8000

# Supabase (new)

SUPABASE_CONNECTION_STRING=postgresql+asyncpg://postgres:[PW]@db.wxqioudsteiwaazrgbao.supabase.co:5432/postgres?ssl=require

SUPABASE_POOLED_CONNECTION_STRING=postgresql+asyncpg://postgres.wxqioudsteiwaazrgbao:[PW]@aws-0-us-east-1.pooler.supabase.com:6543/postgres?ssl=require

SUPABASE_DB_PASSWORD=...

# Schwab (new)

SCHWAB_CLIENT_ID=...

SCHWAB_CLIENT_SECRET=...

SCHWAB_CALLBACK_URL=https://signal.suttonmc.com/api/auth/schwab/callback

SCHWAB_TOKEN_ENCRYPTION_KEY=...

## 8.2 Fly.io Secrets — API App

fly secrets set SUPABASE_POOLED_CONNECTION_STRING=... --app signal-matrix-api

fly secrets set SCHWAB_CLIENT_ID=... --app signal-matrix-api

fly secrets set SCHWAB_CLIENT_SECRET=... --app signal-matrix-api

fly secrets set SCHWAB_CALLBACK_URL=https://signal.suttonmc.com/api/auth/schwab/callback --app signal-matrix-api

fly secrets set SCHWAB_TOKEN_ENCRYPTION_KEY=... --app signal-matrix-api

## 8.3 Fly.io Secrets — Web App

fly secrets set REACT_APP_ADMIN_PASSWORD=... --app signal-matrix-web

fly secrets set REACT_APP_API_URL=https://api.signal.suttonmc.com --app signal-matrix-web

## 8.4 Schwab App Registration — Reference

| Field | Value |
| --- | --- |
| App Name | Signal Matrix |
| Environment | Production |
| Status | Ready For Use |
| Callback URL | https://signal.suttonmc.com/api/auth/schwab/callback |
| Order Limit | 0 (order execution not in scope) |
| APIs | Accounts and Trading Production + Market Data Production |
| Created | 03/24/2026 |

# 9. File Inventory

## 9.1 New Files — Neo Creates

| File | Purpose |
| --- | --- |
| backend/models/schwab_tokens.py | SQLAlchemy model — schwab_tokens table |
| backend/models/iv_history.py | SQLAlchemy model — iv_history table |
| backend/services/schwab_client.py | schwab-py client init, token load/save, Fernet encryption |
| backend/services/schwab_market_data.py | Quotes + price history fetch via schwab-py |
| backend/services/schwab_options.py | Options chain IV fetch, iv_history writes, IV Percentile calc |
| backend/routers/auth.py | OAuth endpoints: login, callback, status, logout |
| fly.api.toml | Fly.io config for signal-matrix-api |
| fly.web.toml | Fly.io config for signal-matrix-web |
| alembic.ini + alembic/ | Alembic migration tooling — initialized in backend/ |

## 9.2 Modified Files — Neo Updates

| File | Change |
| --- | --- |
| backend/database.py | Connection string -> SUPABASE_POOLED_CONNECTION_STRING |
| backend/main.py | Add proactive token refresh job to APScheduler lifespan |
| backend/models/price_cache.py | Add data_source and iv_source columns |
| backend/services/yahoo_finance.py | OBV source swap at PHASE 5 TODO comment. Becomes fallback only. |
| backend/routers/market_data.py | Call schwab_fetch_all() first, yahoo_fetch() as fallback |
| backend/services/scheduler.py | Add 4:00 PM ET Schwab data fetch job before 4:15 PM signals |
| backend/requirements.txt | Add: asyncpg, alembic, schwab-py, cryptography, scipy |
| src/App.js | REACT_APP_API_URL env var for API base URL. SCHWAB header indicator. |

## 9.3 Unchanged Files

The following are explicitly unchanged in Phase 5:

- backend/services/conviction_engine.py — OBV engine is source-agnostic, no changes

- backend/services/signal_engine.py — Hurst/DFA calculation unchanged

- backend/services/pivot_engine.py — ABC pivot detection unchanged

- backend/routers/signals.py — signal endpoints unchanged

- backend/routers/tickers.py — ticker CRUD unchanged

- docker-compose.yml — local dev configuration unchanged

- All React components except App.js — no changes

# 10. Build Sequence & Verification

## 10.1 Recommended Order

Tasks must be completed in order. Each task has a verification step before proceeding.

| # | Task | Verification | Dependency |
| --- | --- | --- | --- |
| 5.1 | Supabase migration — Alembic, all tables created | All tables visible in Supabase dashboard | None |
| 5.2 | Fly.io deployment — both apps, DNS, secrets | signal.suttonmc.com loads dashboard | 5.1 |
| 5.3 | Schwab OAuth — login, callback, token storage | SCHWAB indicator green in header | 5.2 (needs live URL) |
| 5.4 | Schwab quote polling — EOD fetch | price_cache.data_source = 'schwab' | 5.3 |
| 5.5 | IV Percentile — options chain, iv_history | iv_history rows populating daily | 5.3 |
| 5.6 | OBV source swap — volume from Schwab | OBV running on Schwab volume, signals unchanged | 5.4 |

## 10.2 Pre-Deploy Checklist

Before running fly deploy for the first time:

- All Fly.io secrets set for both apps (Section 8.2 and 8.3)

- Cloudflare CNAME records added for signal and api.signal (Section 3.4)

- Supabase tables verified in dashboard (Section 2.5)

- REACT_APP_API_URL updated in App.js to use environment variable

- auto_stop_machines = false confirmed in fly.api.toml

- Local docker-compose.yml tested and working before any Fly.io deploy

## 10.3 Post-Deploy Verification

- Visit https://signal.suttonmc.com — dashboard loads

- SCHED indicator visible in header

- VIX indicator visible in header

- SCHWAB indicator shows red (not yet authenticated)

- Click SCHWAB indicator — Schwab login page opens

- Complete OAuth — SCHWAB turns green

- REFRESH DATA button — triggers Schwab fetch, data_source = 'schwab' in DB

- CALCULATE SIGNALS — signals calculate, all columns populate

- Wait for 4:15 PM ET EOD run — verify scheduler_log shows success

- Git commit all Phase 5 changes

# 11. Updated Roadmap

| Phase | Description | Status | Key Tasks |
| --- | --- | --- | --- |
| Phase 1 | Dashboard Refinement | Complete | UI/UX, sparklines, columns, Tier 2, Admin |
| Phase 2 | Real Data Integration | Complete | Yahoo Finance EOD, prices, Rel IV, volume |
| Phase 3 | Signal Engine | Complete | DFA Hurst, ABC Pivots, LRR/HRR, OBV |
| Phase 4 | Backend & Database | Complete | Scheduler, History, Tickers, VIX indicator |
| Phase 5 | Schwab API + Cloud | In Progress | Supabase, Fly.io, OAuth, quotes, IV Percentile |
| Phase 6 | Cloud Hardening | Pending | Supabase production hardening, volume surge, positions |
| Phase QT | Quad Tracker | Pending | Macro regime detection, forward quad probability |

## 11.1 Out of Scope — Phase 5

- Account positions display (deferred — managed in ThinkorSwim)

- WebSocket streaming (deferred — polling is sufficient for EOD signals)

- Volume surge icon on dashboard rows (deferred to Phase 6)

- Quad Tracker dashboard (Phase QT)

- Quad alignment column in Signal Matrix table (Phase QT)

- Schwab order execution (permanently out of scope)

Signal Matrix Platform  |  Phase 5 Specification  |  v1.0  |  March 2026  |  Confidential